# Sprint 1 Report

Neurula, The Tensors, 4/20/2022.

**• Actions to stop doing:**

Long periods without communication and updates.

Many scrum meeting updates for tasks are very vague and don’t really follow the Done criteria

Not really communicating or planning things till the last minute

**• Actions to start doing:**

Communicate and give updates frequently on Discord and in meetings

Be more involved in the scrum ceremonies

Be more specific and insightful during scrum meetings

Communicating about the work we are doing

Updating the Scrum Board more religiously

Adding comments to the codebase so that everyone can understand what each part of the code does

**• Actions to keep doing:**

Notifying team members when something appears to not be working right.

Good attendance and timing for scrum meetings

Constant testing of new features to debug/ fit Done criteria and avoid Flaccid Scrum

Asking for help when something isn’t working or isn’t clear

**• Actions to keep doing:**

User Stories completed:

As a user of the website, I want the GUI to allow for convolutional networks as well, so I can generate more types of networks.

As a user of the website, I want a GUI to also create pytorch networks, so that I can choose different implementations for the same network.

User Stories not completed:

As a user of the website, I want a GUI for creating perceptron tensorflow networks, so that I can make them in an intuitive fashion.

As a user of the website, I want it to tell me basic information about the network, such as number of parameters and number of layers, so I can have a better understanding of the network at a glance.

**• Work completion rate:**

We completed 14 tasks in 14 days, for an average of 1 task per day