Sprint 3 Report

Neurula, The Tensors, 5/17/2022.

**• Actions to stop doing:**

Taking on goals that are a bit too ambitious

**• Actions to start doing:**

Do more extensive tests of the site

**• Actions to keep doing:**

Collaborating on the designs we come up with

Collaborating on the interface between parts of the website

**• User Stories:**

**Completed**

As a user of the website, I want a wide array of layers and activation functions to choose from

As a user of the website, I want the experience of creating the website to be simple and intuitive

**Not Completed**

As a user of the website, I want to be able to access my neural networks across multiple machines.

As a user of the website, I want the model I create to be run on a real dataset, so I can get a sense of the efficiency of my model

**• Work completion rate:**

We completed 8 tasks in 14 days, for an average of 0.57 tasks per day